Project Timeline

|  |  |  |
| --- | --- | --- |
| **Event** | **Date** | **Goal/objective** |
| Meeting | 11/3/15 | Pick group, brainstorm ideas for app |
| Meeting | 11/6/15 | Finalize general idea for app, split up duties (front end, web-scraping, etc.) |
| Meeting | 11/20/15 | Meet with Juilan to go over Tip Calculator app and project idea |
| Facebook message to group | 11/21/15 | Picture of front-end layout, which pages lead to which other pages, layout of buttons |
| Meeting | 11/29/15 | Check in to see where each group member was |
| Script for video outline | 11/30/15 | Script emailed to group members |
| App Architecture | 12/2/15 | PowerPoint started, laying out what the code is doing |
| Web-scraper code done | 12/4/15 | JavaScript code successfully scrapes BU menu and stores items and their calories in a JSON object |
| Push to Github | 12/5/15 | Push app code to Github |
| Calendar code done | 12/6/15 | Calendar page complete |
| Front end code done | 12/8/15 | Pages, buttons, text views done |
| Deadline | 12/11/15 | App, video, and documentation done |